## Meeting 21st March 3-4:15pm

Written by Harrison Armstrong (c3430852)

**Main Points:**

* Discussed new information gathered from Stuart and talked about our ideas for
* Go Over Backlog items we completed.
* Assigned tasks throughout the week
* Added more tasks to our To-Do KanBan

**Attendance:**

Oscar, Harry, David

**Task Allocation for Sprint 2**

|  |  |  |
| --- | --- | --- |
| Name | Week 1 | Week 2 |
| Darcy | * Make sure that front end and back end communicate effectively (may need to change react vite version) * Review meeting minutes and documentation | * Form submission on register stores new user to ArrayList data structure encrypted * Form submission on login returns true and sends user to an empty dashboard |
| Oscar | * UWE Part 1 * JavaScript on form validation only (password and email etc. standards) login and register. | * UWE Part 2 * Java Script on remaining forms reset password etc. * Add hidden icon. |
| Harrison | * Add old meeting minutes to GitHub * Meeting Minutes * Create HTML template for Login, Register, Dashboard, Reset Password w/ email, ForgetPassword Enter Code, General Reset Password, | * Meeting Minutes * Create basic CSS * Add hidden icon HTML-side. * Change into components. |
| David | * Low Fidelity Model for Dashboard in Week 1 * Create User Bean | * High Fidelity Model in Week 2 * Set up mail gun, add mail caller to backend. |

**Appendix**

Assist Oscar in creating the Navigation model.

